**Minutes - Supervisor Meeting 6 – 4/11/2014**

**Summary**

At the meeting I spoke to my supervisor about finishing the Axure design sketches which took longer than expected but are now finalised and how plan on using them to gain feedback on my application when my ethics have been approved. I spoke to my supervisor also about creating a gantt chart for the project to help me see a full overview of project but that I do not plan on using it to the full potential on gantt chart but as more of a whole project task list.

By the next meeting I hope to have:

* Risk assessment created.
* Survey created ready for ethical approval.
* Report started.

**Next Meeting**

11/11/2014 – 3pm