**Kari McMahon - Project Plan – Honours**

**Semester 1**

Week 4 (6/10/2014 – 12/10/2014) - Week 5 (13/10/2014 – 19/10/2014):

* Background reading
* Plan organisation
* Design decisions + research
* Gain server space, devices, download correct technology.
* Formalised definition of project.
* Basic design sketches

Week 6 (20/10/2014 – 26/10/2014) - Week 7 (27/10/2014 – 2/11/2014):

* Requirements gathering + specification
* Ethics form
* Detailed design sketches through Axure.
* Draft of aims, specification and design chapters.

Week 8 (3/11/2014 – 9/11/2014) – Week 9 (10/11/2014 – 16/11/2014):

* Ethics form
* Development , unit testing

Week 10(17/11/2014 – 23/11/2014) – Week 12(3/12/2014 – 9/12/2014):

* **Ethics submission 30th November 2014**
* Development , unit testing

**Holidays**

* Design, development, unit testing and possibly some evaluation
* Mid project progress report

**Semester 2**

Week 1 (19/01/2015 – 25/01/2015)

* Evaluation
* Mid project progress report

Week 2(26/01/2015 – 1/02/2015) – Week 5(15/02/2015 – 22/02/2015)

* **Mid project report due 30th January 2015**
* Design , development, testing
* Draft implementation and evaluation chapters

Week 6(23/02/2015 - 1/03/2015) – Week 7(2/03/2015 – 8/03/2015)

* Testing + user testing
* Final product complete

Week 8 (9/03/2015 – 15/03/2015) – Week 9(16/03/2015 – 22/03/2015)

* Final evaluation and evaluation chapter written up
* Validation it meets requirements

Week 10 (23/03/2015 – 29/03/2015) – Week 11(30/03/2015 – 5/04/2015)

* Finalise report
* Submit to supervisor for feedback on structure

Week 12 (6/04/2015 – 12/04/2015) – Week 13(13/04/2015 – 19/04/2015)

* Change report based on feedback
* Build up appendix
* Finalise report – bind etc
* Organise log books

Week 14( 20/04/2015 - 26/04/2015 ) – Week 15( 27/04/2015)

* Finalise everything
* Prepare for demonstration – create poster, booklet, write demo and rehearse presentations.

**Honours portfolio submission – midday Monday 4th May 2015**

**Honours degree show – Wednesday 6th May 2015**