**Recipes For Life**

**Progress Report**

**By Kari McMahon**

**Supervisor: Keith Edwards**

**Project & Background**

The following report outlines the progress achieved up until 30/1/2015 in my honours project with focus on the aims of the project, progress and the challenges and successes so far. The project is Recipes For Life – A cooking application for android devices which focusses on creating a collaborative cooking environment by enabling multiple people to collaborate on recipes. The core feature will be the collaborative aspect which enables multiple people to share a cookbook where they can manage recipes together for example adding new recipes or making alternations. The inspiration and motivation came from the recognition that there was no available applications on the app store that enabled people to share and manage recipes together. I felt that as we move more and more into a digital age the benefits of collaborative cookbooks could be lost which is why I feel it is necessary to create application that enables families, friends, colleagues, clubs and people online who have similar interests to be able to collaborate. The intended users for the application is really any age group and gender who have basic experience of using apps and enjoy cooking in particular using technology while cooking.

**Progress**

Progress on the project started in semester one. The semester was predominantly focussed on exploring the project idea to analyse if it was feasible and then designing the application. The first month or so of the semester was drawing out sketches of how I envisioned the application, brainstorming features and needs for the application, researching current cooking apps and reading papers that focussed on the benefits of collaborative cookbooks. From this I found there was a lot of scope for the application because none of the apps featured the collaborative aspect I hoped to add but a lot of features could also be added to the app that are popular in other recipes apps for example timers for cooking and shopping lists automatically created based on recipes you own. The papers I read strengthened my motivation for my application as many stated from autobiographical and historical perspectives that collaborative cookbooks were a way to share experiences with others, form relationships and maintain tradition over years. The papers showed the benefits collaborative cookbooks bring and my application will help bring these benfits to the 21st century. A list of literature I reviewed can be found in the appendix.

After exploring the project idea I spent the rest of the semester making design decisions. I created more detailed design sketches to explore the application in further detail using Axure. I made technical decisions to use a SQL database on the server as well SQLite database on the phone which will communicate using PHP and JSON and from the technical decisions I then developed ER diagrams, class diagrams and a basic testing strategy. I choose to take an Iterative development approach which is an Agile approach which makes you more flexible to change than Waterfall but is less focussed on the customer than an Agile technique like scrum which is very customer oriented. Since the project is my idea I wanted to use a flexible development process but not one completely centred on customer oriented processes because I don’t have a customer. In the iterative approach I plan on having 2 iterations of 6 weeks which contain 3 sprints and at the end of each iteration do user testing and once the iterations are I complete I plan to evaluate the application.To manage this approach I created several documents to manage the project over the year such as Gantt chart to maintain an overview of the full project, a risk assessment to outline possible risks in the project and how I can try to mitigate them, sprint backlogs to manage progress of tasks during the iterations, a logbook which I have used throughout to store as a diary containing rough ideas/sketches, a trello to manage requirements for sprints and a github to maintain all the project files.

In October of semester 1 I focussed on my ethics application which was accepted in the middle of November. The ethics application outlined my plans to have a focus group where I could gain opinions on my design sketches for my application before implementation, a survey to gain peoples opinion on the application, the requirements important to them and cooking tech they are currently use, user testing sessions and an evaluation comparing application against one that’s currently on the market. So far I have had a focus group with 6 participants about my design sketches which in general gained strong feedback with some minor changes pointed out which will useful to creating a more user centred application. I sent out my survey which received 19 responses which were helpful to prioritising key requirements. An initial requirements document was written up based on my prioritisation of key features then it was re-written taking into consideration the feedback from the survey. The requirements are in a formal document but are also stored as user stories in trello to help manage the requirements for each iteration. Survey results ? Trello link ? Requirements document ?

At the start of the Christmas break I started to focus on implementation. The process involved a lot of setting up and getting used to the Android development environment again which I feel set me back a bit in terms of progress. The main development achievements during the Christmas break was developing the signing up/signing of the users with the syncing between the databases. I had hoped to achieve more during the break but found it more challenging than expected to get set up. There was also a setback in progress when the php on the zeno server was not set up for msserver which occurred while the university was on break meaning I couldn’t get it fixed for a while. So I choose to use asp.net instead as it was already set up although this took some time to get to grips with again. I did 2 sprints of my first iteration in the Christmas break but unfortunately not much progress was made in the 2nd sprint as I fell very unwell and was on holiday for part of it.

**Successes & Challenges**

The concerns I have for the project is the project is too large scope based on the amount of time spent on implementation so far to get only a small amount done. I am concerned I may not have enough time to get enough developed to demonstrate the core functionalities. Other concerns are predominately focussed on user testing and evaluation I am concerned about being able to get enough participants, the possibility of only being able to have 1user testing sessions instead of the 4 I intended on having user testing sessions because I do not believe I will have enough done in the first iteration to justify a user testing session. The main concerns is time constraints to be able to focus on a lot of development but still have time to accurately test and evaluate as well as write the report and have relevant documentation for the project.

The successes of the project so far is ethics was approved and I have already had a design sketch focus group and sent my survey out and used it towards my requirements. The majority of my design decisions have been made and will only I change based on implementation. I have had regular meetings with my supervisor and I am actively using my log book, project management tools and github to maintain and keep track of the project. I have also made a very rough draft of the report up until the design chapter (not including specification). I have started some development and I am making sure to refactor and unit test after a new functionality is added to the application.

**Aims for the project & looking towards next semester**

My aims for the project is to achieve an application that demonstrates the core functionality of collaboration on cookbooks between multiple people. I aim to achieve an application that has had users involved throughout the design stage, implementation through user testing and evaluation to help create a user centred application. I am hoping to achieve an A grade on the project. Next semester most of my time will be focussed on the implementation and user testing of the application, nearing the end of the semester I hope to start my evaluation. Leaving me April to focus on finalising report, documentation and presentation in preparation for submission at the start of May.

**Conclusion**

In conclusion I believe I have made strong progress in my project so far which I hope to maintain. My main concern for the project is time constraint merged with the large scope of my project. Implementation for the project is a lot more complex that I initially thought.

**Appendix**

**Literature List**

Please note the list features all reading used in my dissertation so far. Not just the papers on cookbooks or collaborative cookbooks.

Android, n.d. *Testing Fundamental.* [Online]   
Available at: http://developer.android.com/tools/testing/testing\_android.html  
[Accessed 12 November 2014].

Bower, A. L., 1997. *Recipes For Reading: Community Cookbooks, Stories, Histories.* s.l.:University Of Massachusetts Press.

Budiu, R., n.d. *Mobile: Native Apps, Web Apps, and Hybrid Apps.* [Online]   
Available at: http://www.nngroup.com/articles/mobile-native-apps/  
[Accessed 14 Septemeber 2013].

Ferguson, K., 2012. Intensifying Taste, Intensifying Identity: Collectivity through Community Cookbooks. *Signs,* 37(3), pp. 695-717.

Genymotion, n.d. *Genymotion.* [Online]   
Available at: http://www.genymotion.com/  
[Accessed 12 November 2014].

Github, n.d. *About Github.* [Online]   
Available at: https://github.com/about  
[Accessed 12 November 2014].

Gorbsky, M., 2013. *Native vs. HTML5 Applications: Which Approach is Best?.* [Online]   
Available at: http://www.seguetech.com/blog/2013/04/09/native-vs-html-applications-best-approach  
[Accessed 11 November 2014].

IDC, 2014. *Smartphone OS Market Share, Q2 2014.* [Online]   
Available at: http://www.idc.com/prodserv/smartphone-os-market-share.jsp  
[Accessed 11 November 2014].

IDC, 2014. *Smartphone Vendor Market Share, Q2 2014.* [Online]   
Available at: http://www.idc.com/prodserv/smartphone-market-share.jsp  
[Accessed 2014 November 11].

Kotek, B., 2002. *MVC design pattern brings about better organization and code reuse.* [Online]   
Available at: http://www.techrepublic.com/article/mvc-design-pattern-brings-about-better-organization-and-code-reuse/  
[Accessed 13 November 2014].

McCracken, H., 2013. *Who’s Winning, iOS or Android? All the Numbers, All in One Place.* [Online]   
Available at: http://techland.time.com/2013/04/16/ios-vs-android/  
[Accessed 11 November 2014].

Merriam-Webster, 2014. *Cookbook.* [Online]   
Available at: http://www.merriam-webster.com/dictionary/cookbook  
[Accessed 10 November 2014].

Mitchell, J., 2001. Cookbooks as a social and historical document. A Scottish case study. *Food Service Technology,* 1(1), pp. 13-23.

Ruhlman, M., 2012. *So You Want To Write A Cookbook.* [Online]   
Available at: http://ruhlman.com/2012/02/so-you-want-to-write-a-cookbook/  
[Accessed 10 November 2014].

Theophano, J., 2003. *Eat My Words : Reading Women's Lives Through The Cookbooks They Wrote.* Ill edition ed. s.l.:Palgrave MacMillan Trade.

**Gantt Chart**

**Trello**

**Survey Results**

**Requirements**

**Prototypes**